Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66286 |
| Project Name | Gemini Pro Financial Decoder: Transforming Complex Data into Actionable Insights |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | System Overview | USN-1 | As a user, I want to upload financial documents so that I can analyze financial data automatically | 2 | High | Salmon Raju, Madhu Latha |
| Sprint-1 | Document Processing | USN-2 | As a financial analyst, I want the system to extract key financial metrics so that I can review them quickly | 1 | High | Madhu Latha, Mahesh Babu |
| Sprint-2 | Financial Analysis | USN-3 | As a business owner, I want to view summarized insights and trends so that I can understand financial performance | 2 | Medium | Mahesh Babu, Ramudu |
| Sprint-3 | Risk Detection | USN-4 | As an investor, I want the system to highlight risks and anomalies so that I can make informed decisions | 2 | Medium | Ramudu, Salmon Raju |
| Sprint-4 | Visualization & Reports | USN-5 | As a user, I want downloadable financial reports and charts so that I can share insights easily | 1 | Low | Salmon Raju, Madhu Latha |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20-Jan-2026 | 23-Jan-2026 | 20 | 20-Jan-2026 |
| Sprint-2 | 40 | 6 Days | 29-Jan-2026 | 2-Feb-2026 | 20 | 29-Jan-2026 |
| Sprint-3 | 30 | 6 Days | 7-Feb-2026 | 7-Feb-2026 | 20 | 7-Feb-2026 |
| Sprint-4 | 20 | 6 Days | 16-Feb-2026 | 16-Feb-2026 | 20 | 16-Feb-2026 |

Velocity Calculation

Assuming a sprint duration of 10 days and an average completion of 20 story points per sprint:

Average Velocity (AV) = 20 story points / sprint
Velocity per day = 2 story points per day